| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Jake Gendreau Derek McNee Paul Shannon ☐ Darwin Porth (absent) |
| OTHERS | N/A |
| MEETING LOGISTICS | Agenda: See below Test existing code Meeting conducted: In person |
| MEETING CONTENT | Meeting agenda in Documents/Sep15 |

MEETING SUMMARY

Agenda OLD Business and Action Items - Review action items from last time (i.e. do research on network protocol, our hardware, and existing software) New Business - Discuss deliverables required soon (requirements and value proposition) - Determined priorities for software development (broadcast → microcontroller → show software) - Talked system architecture (languages, data formats, network capability math)

Notes 1. The broadcast software will be written in Rust, unless Rinker vetoes this idea. We are doing this to increase portability and safety. 2. The glasses code will remain in C or CPP, since minimal changes will likely need to happen to it to support the new broadcast 3. The show design software will likely be Python or JS to make it simpler.

Action Items Description; Person Responsible; Due Before. Determine How much data we need for colors; Any / All; Before October. Contact Rinker about porting to Rust; Jake; Thursday. Contact Rinker about glasses code; Jake; Thursday. Start getting familiar with Rust; All; Thursday.