| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Jake Gendreau Derek McNee Paul Shannon ☐ Darwin Porth (absent) |
| OTHERS | N/A |
| MEETING LOGISTICS | Agenda: See below Test existing code Meeting conducted: In person |
| MEETING CONTENT | Meeting agenda in Documents/Sep15 |

MEETING SUMMARY

Agenda OLD Business and Action Items - Review action items from last time (i.e. do research on network protocol, our hardware, and existing software) - Tested rust port from Paul, worked - Tested channel broadcasting from Jake, worked New Business - Discuss deliverables required soon - Product Requirements - More channels (256+) - UI Design for broadcast software (use TUI) - Show Designer Software (must be usable by Nikki) - Value Proposition - Want the software and design process to be simpler - Must be easy for Nikki and Rinker to use - Make the Marching band look cool - Determined priorities for software development. In order, they are - Broadcast software - Glasses software - Show design software - Talked system architecture - Data representation - Use serializable format to store show patterns (RON, JSON, TOML, etc…) - Use .show file which show designer creates, and broadcast software reads - Languages - Use Rust for broadcast software for better compatibility, portability, and safety - Use C or CPP for glasses software, is it will likely not need too much modification - Use higher level language for show design software (Py, JS) - The broadcasting issue. How to address 256 groups of glasses? - Glasses microchip capable of receiving 250 kbps - Broadcaster capable for transmitting 250kbps - FTDI board capable of 250kbps - May not need to do multi channel broadcasting.

Notes Would be nice to get into dome and test different colors and whatnot on the glasses so we can determine how much data we need to transmit for colors How to address different groups of glasses with several broadcasts if not using channels?

Action Items Description; Person Responsible; Due Before. Determine How much data we need for colors; Any / All; Before October. Contact Rinker about porting to Rust; Jake; Thursday. Contact Rinker about glasses code; Jake; Thursday. Start getting familiar with Rust; All; Thursday.